Facilities Council Meeting 10/12/2010 notes

Bond Planning: Looking toward next projects

- Draft schedule is ready to submit to BLT, state capital matching funds are anticipated

- Bldgs. 10 & 11 are the next in line, and the new Downtown Campus will follow soon after.

- All current bond projects have been completed within budget and on schedule

  - Sustainability goal of achieving LEED Silver certification level have been tracked for “essential commissioning”.

  - Health & Wellness building is on track to achieve LEED Gold certification, and an application for Certification has been submitted

- Downtown Campus schematic drawings & designs are scheduled to be submitted to the LCC Board on 10/13. They are nearing completion, and are expected to gain approval in early November. (Bob Mention)

  - Planners are working to balance goals with overall size & budget

    - Cost estimates are next, and will be followed by reducing the sq. ft. demands to meet budget limitations

    - “Academic Overlay” to showcase the Energy Management program is being considered.

    - Housing part of the project (which parallels the academic side), details are being discussed among involved parties

    - Movement of more non-credit classes to main campus, as more credit classes are shifted downtown is being discussed.

- Health & Wellness

  - ADA operators in the restrooms are being adjusted to improve access

  - Common areas in this building are being well used

- Master Planning Task Force Report (Tamara)

  - Met 2x during the summer, and included Barry Gordon from the Urban Design Lab

  - Barry will be meeting with other neighbors and impacted entities

  - The Vision Statement is being finalized, and will be submitted to Facilities Council

  - Goals & Principles will require one more meeting to finalize the draft

  - Work will proceed in 3 phases:

    - LCC Board commissioned the Urban Design Lab (UDL) students to work on the project

    - Developing a Master Plan (6 zones for design – groups convened to further flesh-out goals for Center & South side of campus (bldg. 17/Forum), including Bldg. 6 expansion for a new dance studio)

      - Scope of work will depend on state funding level. Engagement plan pending

    - [See Sonya’s e-mails]

Smoking Shelters

- Very successful!! Frank Drengacz (lead groundskeeper) has noticed a significant drop in the number of cigarette butts collected on the 2nd floor of CENTER bldg (down to 4 butts vs. 1,000+ collected before the move)

- Smoke & butts @ the ADA spaces is now a concern

- Safety issues have arisen

  - People standing in traffic

  - Not enough shelter for the number of smokers using the area. Shelters may remain longer than the 1-year originally proposed

- Recommendations pending:

  - Paint a border, purchase & post additional signage

  - Add flashers to slow traffic

  - Adding a solar powered light is being considered

  - Add a bench

  - Move ADA stalls, or redirect smokers away from ADA parking slots

- LongHouse

  - Nearly complete, occupancy anticipated in Nov 2010

- Keyless entry

  - All buildings are monitored and “talk to each other”, they are linked with keyless entry.

  - Concerns about after-hours access when staff may not have (or bring) their keycard

    - Visitors are “locked-out” of buildings 30 minutes after the last scheduled class releases

    - Safety concerns after 5:00 p.m.?? call 911 (Public Safety routed to Junction City after 5:00)

- Cafeteria sitting area was repainted

- Concrete campus-wide has been power-washed

- Landscaping is beautiful

- Electricians are offering project support and finishing keyless access

- Fire Alarms have been installed campus-wide, and can give audible directions in multiple languages

- Building Automation System: HVAC controls at remote locations are nearly complete

- Cottage Grove & Florence Campuses

  - Parking lots have been restriped, and landscaped

- Field Projects

  - Track is nearly complete

  - Soccer Field was handed over on 10/4

  - Preparing for State Cross Country Meet, moving the finish to the Soccer Bowl

  - Lights are up on the soccer field

  - Ready to set the poles for the track

  - Scoreboard is due 11/1

Work Plan:

- Check on membership

  - Who is the VP on the FC?

  - Health & Safety Director position is vacant, new manager to be hired mid November.

  - 2 Faculty (Margaret, on sabbatical, and Tamara, as interim chair)

  - 2 Classified (Cathie, from Disability Resources, and Barbara Dumbleton, from Science)

  - Managers: Craig Taylor & Paul Croker

  - Students: Tamara will check on ASLCC representative

- Space Assignment Policy

  - Adopted & approved by College Council in June 2010

  - Should be on COPPS

  - Implementation phase: Dave Willis to identify members for a Space Assignment Team

  - Should include a section on “Emergency Response”

    - Create a “Safety Policy”

    - Conflicting issues: Facility Safety vs. employee/student safety & emergency response (which is not part of our charter)

    - Tamara will bring this up @ All Councils meeting on 10/15

    - Leave safety on our work plan until we get clarification

- Emergency Preparedness:

  - Review & update plan if needed

  - Delegate to Emergency Response Director & Team

  - Request we not be responsible for this

  - Emergency Response Director/Team should report to (or advise) Facilities Council

- Add “Sustainability Plan” to our work

  - Lift language and concepts from the Design Guidelines that effect Facilities

  - Consider editing our charter: change “parking” to “Long Range Transportation Plan”

- Invite Subject Matter Expert (SME) from Custodial  Team for their input re: maintenance

For Fridays All Councils Meeting (re: our work plan & charter)

- Facilities Council not responsible for Emergency Preparation Plan

- Suggest a college-wide Sustainability Policy (rather than including in FC charter)

- Remove Parking (as this is part of Transportation)

- FC should not be developing a construction plan

- Review/Advise on Wayfinding Plan and the Facilities Renovation Plan