Facilities Council Meeting Minutes

May 10, 2011

3:00 p.m. – 4:30 p.m.

Bldg. CEN, Rm. 407

Recorders: Marilyn Walker

Attendees:  Paul Croker, Barb Dumbleton, Jennifer Hayward, Andrea Newton, Margaret Robertson, Craig Taylor and Dave Willis.

Guests:  Bob Baldwin, Todd Smith

| Item | Notes |
| --- | --- |
| Introductions |  |
| Approval of Agenda/ Additions? | Agenda approved |
| Approval of Minutes | Minutes from April 26 meeting amended and approved with revision. (Updated minutes sent to Margaret 5/11/2011) |
| Handouts |  |
| Announcements | Discussion: None |
| Bond Update | Discussion: BOND PROJECT UPDATES— BUILDINGS 10 AND 11 REMODEL Interior wall construction is moving quickly and expected to be completed by Friday. Wallboard contractors are scheduled to resume their schedule this week and will be ongoing until the task is complete. Mechanical and electrical continues to go forward, completing much of the initial installation for the second level of the building. Exterior construction has started in several areas on the outside of the building and will continue as the weather permits. DOWNTOWN CAMPUS BUILDING Early Bid Package No. 4 is scheduled to go out to bid this week. It includes all the structural work (foundations, floor slabs, columns, steel beams and decking, rough wood framing, etc.), underground plumbing lines, geothermal well system connections, and primary electrical system. The deadline for submitting bids is Tuesday, May 31. The bid documents for early bid package No. 5 are about 50 percent complete. The site soil grouting work is complete and the subcontractor is demobilizing their equipment. Construction has started on a new EWEB electrical vault. The core holes have been completed for the geothermal wells and earthwork crews will start constructing a ramp into the pit for trucks to remove unsuitable soil material. |
| Design Guidelines | Discussion: Facilities Council is still reviewing the Design Guidelines and will continue discussion during the May 24th meeting. |
| Master Plan Task Force Report | Discussion: Facilities Council started a draft statement to submit to College Council and will fine tune in time for College Council meeting on May 12. Although generally in agreement with the report generated by Urban Design Lab, the Facilities Council recommended inclusion of revised sustainability goal and language. Also recommended is inclusion of other reference documents reflecting past Facilities Council work and studies. A final statement should be ready by the end of the day May 11. |
| Future Agenda Items | - Review Design Guides - Reports: Bond, Master Plan and Climate Action |
| Meeting Adjourned |  |
| Next Meeting | May 24, 2011 3:00-4:50 CEN 407 |